ELK STREAM RANCH PROPERTY OWNERS ASSOCIATION

PROPERTY MANANGEMENT COMMITTEE

0CTOBER 16, 2006 MEETING

MINUTES

The meeting was called to order at 3:00 PM Mountain Time at the home of Douglas and Laurel Hoover.  Committee members attending included Richard Risk, chair, Douglas Hoover, Philip Walters, Odin Christensen and Barry Stone.  Keith Payden, president of the ESRPOA, attended as a guest.

The committee reviewed the budget for the Property Management Committee as approved in the ESRPOA 2006-2007 Annual Budget.  Fire mitigation work along Road 46 has been completed this fall by Affordable Fellers and the results look good.  Thurman Excavation completed fall maintenance on Road 46 in both Elk Springs and Elk Stream.  In addition, Thurman Excavation also completed the road lift for the first mile of Road 46 in Elk Stream.  The actual cost of the lift was under budget by approximately $6,000.  Weed spraying was also completed in the fall with extensive spraying along Road 46 and G-3 for cheat grass.  In addition, mullein and thistle weeds were sprayed in the pasture areas.

The committee discussed the need to continue the fire ban given the moisture which had fallen during the extended monsoon season.  A decision was made to lift the fire ban effective October 10, 2006.  Residents are encouraged not to burn slash piles until there is snow on the ground.

The committee discussed the status of the Elk Stream Fire Plan.  Philip Walters who is leading the effort shared his progress to date with the committee.  The plan, when completed, will be used by the committee to focus it’s fire mitigation efforts.  Prior to finalizing the plan it will be submitted to appropriate local and state fire agencies for their input and approval.  Philip committed to having the plan completed in the spring of 2007 so that it can be presented and approved by the ESRPOA membership at their annual meeting in August, 2007.

The committee discussed the grazing plan for 2007.  There was agreement that the sheep and goats were working reasonably well.  The committee instructed the chair to invite Johnny Tom to return to the canyon in 2007.  The committee also asked that Steve Meyers from the U.S. Department of Agriculture be invited back to the canyon to review our grazing resource and make suggestions as to how it can be improved including the possibility of using other types of livestock to graze in the canyon.

The committee established its meeting schedule for the year agreeing to meet on December 11, February 12, April 9 and June 11 at 3:00 PM Mountain Time.

Under “Other Business”, the committee discussed the joint effort with Elk Springs Ranch to purchase cluster mailboxes for both subdivisions to be installed near the Hwy 160 entrance to Elk Springs.  There is need to get approval from both the U.S. Post Office and the Colorado Department of Transportation.  Richard Risk will work with Gary Harding of Elk Springs to coordinate the project.  The committee noted that the gate code had been changes to “5969” or lynx on a telephone keypad.  All ESRPOA members and property in holders had been notified of the change.  Barry Stone raised the question of the need to snowplow the upper portion of Road G-3 given the associated expense and the fact that there are no homes requiring access.  The committee asked Barry to contact the owners of lots 11, 12, 13 and 14 to see if they were in agreement not to plow the road.  After Barry has spoken to them he will contact the chair, who is serving as this year’s snow queen, to indicate the lot owners willingness to support not plowing that portion of G-3.

The meeting adjourned at 5:00 PM.

Respectfully submitted by,

Richard R. Risk 

Chair

